Key takeaways

- Echo 2.0 development has progressed from 0 to 80 quickly, but the final 20% requires more detailed work

- Miles' enthusiasm has decreased from a 9-10 to around a 7 due to the complexity of tying up loose ends

- Alex suggested not being married to using Echo 2.0 entirely, but rather extracting useful features to implement into the current Echo system

- Next critical step is loading actual Echo data into the new system to test functionality and identify gaps

- The team is considering how to make Echo AI-friendly, particularly for integration with Glean for reporting and data manipulation

Brainstorm topics

Echo 2.0 Development Progress and Challenges

Miles: Development has reached approximately 80% completion but facing challenges with the remaining 20%

- Details

  - Miles: Alex advised not to be married to using Echo 2.0 entirely, but to extract useful features for implementation into current Echo

  - Miles: Going from 0 to 80 was quick and easy, but 80 to 95-100 is more time-intensive for each piece

  - Miles: Lost some momentum and enthusiasm due to focusing on other job responsibilities

  - Miles: Believes the project needs to be turned over to someone who actually knows coding

  - Patrick: Expected this pattern and wants to see what's possible despite the details being difficult

- Conclusion

  - Current enthusiasm level is around a 7 out of 10

  - Need to transition to professional developer at some point

  - Focus should shift to testing with real data rather than perfecting every detail now

Admin Portal and Role Management

Miles: Successfully implemented role creation and management functionality

- Details

  - Miles: Created example role called "org manager" or "client reporting focus" with specific permissions

  - Miles: Roles can be assigned permissions for organizations, field definitions, and role management

  - Miles: Successfully assigned the new role to David Chen as a test

  - Miles: Custom roles appear correctly in the system

- Conclusion

  - Role creation and assignment functionality is working as intended

Field Definitions and Reference Data Management

Miles: Combined fields and reference data management into a unified interface

- Details

  - Miles: Drop-down values can now be managed directly from the main control panel

  - Miles: Currently can only manage drop-down values from the summary section, not from individual field editors

  - Miles: Added custom field functionality, tested with "nicknames" for people using text list for multiple strings

  - Miles: Implemented visibility rules and suggested field conditions

  - Miles: Fields can be set to appear or be suggested based on conditions like when other fields equal specific values

  - Patrick: Suggested that admins should be able to change system fields like field type, but with restrictions

  - Patrick: Noted that changing field types on existing data should probably require data administrator permissions

- Conclusion

  - Need to add ability to manage drop-down values from both the summary and individual field edit pages

  - All reference data management is now consolidated in one location

  - Text list custom fields are functioning properly

Calculated Fields and Linked Data

Patrick: Proposed implementing calculated fields for linking data between tables

- Details

  - Patrick: Suggested creating calculated fields in the UI where users define rules for linking tables

  - Patrick: Example: creating a field for a person that shows their organization's city

  - Patrick: These would be stored as actual fields in the database, just calculated differently

  - Patrick: The advantage is that any tools built for fields would automatically work with calculated fields

  - Patrick: This relates to the difference between fields and layouts - can have 1,000 fields but only display 6

  - Miles: Currently organization city and country appear in people grids through joins, but aren't actual person fields

  - Miles: These linked fields are not currently filterable

- Conclusion

  - Need to build calculated field functionality

  - Calculated fields should be treated as regular fields that flow everywhere in the system

  - This would solve multiple issues including filtering and data display across related tables

Grid Enhancements and Data Display

Miles: Implemented searchable and sortable grids with linked organization data

- Details

  - Miles: People can be searched by organization, city, country, type, or AUM

  - Miles: These are implemented as joins between tables

  - Miles: Discovered that linked fields are not currently filterable

  - Miles: Implemented pop-up row editor instead of inline grid editing

  - Patrick: Prefers the pop-up editor solution as it's simpler and achieves 95% of the functionality

  - Miles: All fields including custom fields are editable through the pop-up editor

  - Miles: Successfully tested adding custom fields like height and nicknames

- Conclusion

  - Pop-up row editor is a good solution that balances functionality and complexity

  - Need to implement filtering for linked organization fields

  - Grid functionality is largely working as intended

Dashboard and Pipeline Analysis

Miles: Implemented dashboard with filtering and grouping capabilities

- Details

  - Miles: Dashboards default to showing active leads only

  - Miles: Can toggle between active leads and all leads to show win rates

  - Miles: Users can filter by various criteria and group results differently

  - Miles: Drill-down functionality allows viewing specific subsets of data

  - Miles: Discovered issue where manipulating the drill-down grid causes it to close

  - Patrick: Suggested removing filtering from drill-down grid and handling all filtering at the top level

  - Patrick: Noted users should still be able to choose different columns in drill-down view

  - Miles: Identified need for calculated fields to show related data like organization relationship type in leads

- Conclusion

  - Remove filtering functionality from drill-down grids

  - Keep column selection capability in drill-down views

  - All filtering should be handled at the top dashboard level

  - Need calculated fields for linking lead data to organization data

Distribution Lists - Dynamic and Static

Miles: Implemented dynamic distribution lists with filtering capabilities

- Details

  - Miles: Users can create static lists that maintain the same people or dynamic lists that update based on criteria

  - Miles: Example: created list for all people in UK organizations

  - Miles: Dynamic lists should automatically update when people meet or no longer meet criteria

  - Miles: Experiencing some technical issues with the preview and send functionality

  - Patrick: Asked about combining dynamic filters with manually added people

  - Miles: Proposed bifurcated approach - people added dynamically can be removed dynamically, people added manually stay permanently

  - Patrick: Suggested use cases like event invitations where you want everyone in Chicago plus 14 specific people

  - Patrick: For monthly distributions, would use dynamic list of everyone who signed up with exclusions for do-not-contact

  - Patrick: Noted that saving the dynamic filters is most important, static additions are secondary

- Conclusion

  - Implement clear separation between dynamically added and manually added members

  - Show current members added dynamically separately from static members

  - Most important feature is saving dynamic filter criteria

  - Static member tracking is nice-to-have but less critical

Data Migration and Testing with Real Echo Data

Miles: Planning to load actual Echo data to test the system

- Details

  - Miles: Alex requested that Cliff provide actual Echo data for testing

  - Miles: Shared all code with Cliff so he can see the database structure

  - Miles: Need to map Echo data to new system structure and identify what's missing

  - Patrick: Emphasized this is the critical next step

  - Patrick: Suggested creating a list of must-haves before people start using the system

  - Patrick: Recommended focusing on security at both high-level and position-level

  - Patrick: Noted importance of multi-user functionality and role-based access

- Conclusion

  - Loading real data is the priority next step

  - Need to identify gaps and missing functionality through real data testing

  - Should compile list of must-have features for production use

  - Security and multi-user access need attention before deployment

AI Integration and Future Capabilities

Patrick: Discussed how to make Echo AI-friendly rather than AI-native

- Details

  - Miles: Alex raised question about incorporating AI agents given current AI landscape

  - Miles: Concerned about cost of API calls and potential expense of AI integration

  - Patrick: Suggested using AI agents through Glean to interact directly with data

  - Patrick: Proposed AI could replace dashboards and custom reports, allowing users to manipulate data through natural language

  - Patrick: Users could ask questions like "show me who's better at following up with leads" and get custom tables

  - Patrick: Recommended spending less time on dashboards and more on data structure and table consistency

  - Miles: Proposed making system AI-friendly rather than AI-native

  - Patrick: Noted modern AI apps aren't that different from traditional apps, they just use AI under the hood for specific functions

  - Patrick: Suggested layering in AI capabilities where they make sense rather than forcing AI integration

- Conclusion

  - Focus on making Echo AI-friendly for integration with tools like Glean

  - AI should be layered on top rather than integrated within the core system

  - Reduce dashboard development effort in favor of better data structure

  - Users can manipulate and query data through AI tools accessing the database directly

  - Wait for specific use cases before forcing AI integration

Development Approach and Lessons Learned

Patrick: Reflected on the development process and why it's been successful

- Details

  - Miles: Referenced Alex's analogy that the first house you build will be bad, but by the fifth it's much better

  - Patrick: Countered that this isn't really the first house - the structure has been in their heads for a long time

  - Patrick: The specs were good from the start because of accumulated experience with what works and what's broken

  - Patrick: This is actually more like a fifth house, which is why it's better

  - Miles: Agreed it's like building a fifth house but with power tools or magic rather than bare hands

  - Patrick: Optimistic about what's been accomplished, especially fixing things that were set up wrong initially

  - Patrick: Noted that even tricky things like consolidating multiple fields into one were successfully fixed

  - Patrick: Believes this would be very hard for a human programmer to do

- Conclusion

  - The project benefits from years of accumulated knowledge about CRM structure

  - AI tools enabled rapid development that would be difficult with traditional programming

  - The ability to iterate and fix structural issues quickly is a major advantage

  - Success is due to combination of good specs and powerful development tools

Tools and Productivity Enhancements

Miles: Exploring tools to improve documentation and productivity

- Details

  - Miles: Discovered Whisper Flow, a speech-to-text tool for dictation

  - Miles: Tool intuitively understands when to edit, update, or structure notes

  - Miles: Saw it recommended in Claude Code build videos on YouTube

  - Miles: Wants to use it for narrating observations while testing the system

  - Miles: Claims it's better than transcript and AI summary tools

  - Miles: Asked IT for permission to try it on work computer

  - Patrick: Expressed interest in learning more about the tool

- Conclusion

  - Miles will send information about Whisper Flow to Patrick

  - Tool could help accelerate documentation and testing process

Action items

- Miles

  - Add ability to manage drop-down values from both field definition summary and individual field edit pages

  - Enable admins to change system field types with appropriate restrictions

  - Add section assignment functionality to field definitions for organizing fields into existing sections

  - Implement filtering capability for linked organization fields in people grid

  - Build calculated field functionality for linking data between tables

  - Create calculated fields for organization city, country, and relationship type accessible from person records

  - Fix Boolean filter issue for "Has Active Leads" on both organizations and people

  - Remove filtering functionality from dashboard drill-down grids

  - Maintain column selection capability in drill-down views

  - Implement clear separation between dynamically added and manually added distribution list members

  - Display current members added dynamically separately from static members in distribution lists

  - Fix preview send functionality for dynamic distribution lists

  - Work with Cliff to obtain actual Echo data for testing

  - Map Echo data to new system structure and identify missing functionality

  - Create comprehensive list of must-have features before production deployment

  - Go through entire system clicking everything and documenting all minor issues and needed improvements

  - Explore Whisper Flow tool for dictating observations during testing

  - Send Whisper Flow information to Patrick

- Cliff

  - Provide actual Echo data for testing the new system

  - Review code and database structure shared by Miles

- Team

  - Define security requirements at both high-level and position-level for production system

  - Implement multi-user functionality and role-based access controls

  - Explore integration approach with Glean for AI-powered reporting and data queries

  - Determine what elements from Echo 2.0 can be incrementally implemented into Echo 1.0